## Slide 1: Agile Methodology & Scrum Framework
Overview of roles within an Scrum-Agile Team
Phases of Agile development
Contrast Agile and Waterfall Methodologies

## Slide 2: Product Owner
The primary focus of the product owner is to engage with users and stakeholders to maintain a clear view of the project’s vision and to attain it in the final product.
The critical piece is to be the conduit between the stakeholders and the user stories, ultimately translating into the items on the product backlog. The product backlog is the nexus of the entire project, as it is where team members go to understand the current state of the project.
The role is particularly challenging within the agile methodology as there is a great deal of uncertainty as change is expected and even encouraged as stakeholders are engaged, therefore it is of the utmost importance that the user stories and product backlog reflect the modifications and refinements that occur during the process.
The product owner must properly develop the user story value statements and the corresponding acceptance criteria for each.

## Slide 3: Testers
The testers test if the product functionality fulfills the acceptance criteria of the user stories.
Outline the actual product functionality, which is then implemented by the development team.
The testers hammer out the details of what exactly the program will do and then what the expected results should be.
The role of the testers is very much reliant on the accuracy of the user stories and the product owner’s work of maintaining a clear vision for the project based on regular input from the stakeholders.
The testers must push for a level of detail that will give adequate clarity for the development team so they can build something specific enough to suit the needs of the stakeholders.
Role is to translate the user stories and acceptance criteria into concrete inputs and testable results.

## Slide 4: Development Team
Role is to build the software product based on the specifications and functionality set forth in the user stories and test cases.
If the product owner’s work is done properly and the testers have laid out the specifics clearly, then the work of the developers can be streamlined.
The minutia within product specifications is often where challenges arise from and can slow the work down considerably if there is any lack of clarity, therefore the development team must regularly go back to the product owner and testers for clarification.
Role is to take the tester’s test cases and develop them based on the outlined input and their expected output.

## Slide 5: Scrum Master
Role is to be Scrum-Agile guide for the project, helping to keep the team on track and utilizing agile principles, which are essential to the long-term success of any agile project.
Hold daily scrum meetings and be a support system for the whole team.
This role is crucial to maintaining communication and the other intangibles that allow a scrum-agile team to take on certain types of projects that would be very difficult or even impossible for other development methodologies to undertake.

## Slide 6: Phases of Agile Development
Stage 1 - Product Initiation
Product vision – vision statement articulates the end goals of the project and the desired functionality it would provide.
High level feasibility - discussions with stakeholders and bringing a team together.
ROI and financial – understanding costs and if return on investment is justified.

## Slide 7: Phases of Agile Development
Stage 2 – Planning
Planning stage – this is where the project commences.
Foundation - User stories are developed.
ROI and Finances - Product viability is assessed, product vision can be modified

## Slide 8: Phases of Agile Development
Stage 3 – Development
Sprints/Iterations - each Sprint begins with a Sprint planning meeting and ends with a Sprint review and retrospective.
Sprint Duration - Sprints will last 1-2 weeks on average.
Team Meetings - Daily team meetings.
Product backlog management - product owner will manage product backlog, an information radiator site for public viewing (team and stakeholders only).
Working Products - A new version of a working product will be delivered to be tested at the end of each sprint.

## Slide 9: Phases of Agile Development
Stage 4 – Production
Product deployment – Use in the real world
Monitor Product – Product should be regularly monitored for bugs.
Communicate with users – Close communications with users

## Slide 10: Agile vs Waterfall Methodologies
Agile
Focus is on delivering working products as quickly as possible after each 1-2 week Sprint.
Planning is done before and after each Sprint.
Strength is adaptability and flexibility.
Cost is less understood and often more expensive.
Waterfall
Focus is on upfront planning and subsequent execution.
Follows a step-by-step process.
Strength is reliability when factors are well understood.
Often less expensive but much less capable of accommodating change.